# MindReply Accounting + Operations Update Runbook

Current-state inspection pack, endpoint checklist, accounting cadence, and next actions

Prepared for Director review — 26 June 2026, GMT+3

# 1. Current State — Verified From Available Project Documents

Documentation pack exists and references 8 comprehensive guides, including migration, quick reference, technical migration, analysis priorities, enterprise roadmap, execution blueprint, overview, and visual summary.

Current documented status: infrastructure ready → implementation phase.

Complete items in the available documentation: Docker Hardened Images migration, multi-tier architecture design, database schema with Drizzle ORM, security/compliance framework, and enterprise roadmap.

Documented not-started or low-progress items: core API, frontend UI, integration services, real-time features, and performance optimisation.

The later Auto Build + Publish script/package from this chat is prepared, but live machine/Vercel endpoint state is not directly observable from this chat. Endpoint verification must be done on the deployment target.

# 2. Immediate Layer Check — Director Must Run Or Paste Results

These checks prove whether the current deployment is live. Run them on the target machine or Vercel deployment URL and paste the output into the director log.

Local checks

# Docker / runtime
wsl -l -v
docker ps
docker compose ps

# Local Auto Build + Publish engine
curl http://localhost:3010/health
curl http://localhost:3010/metrics
curl http://localhost:3010/sites
curl http://localhost:3010/report.txt

Vercel checks

# Replace YOUR_VERCEL_URL with the deployed project URL
curl https://YOUR_VERCEL_URL/health
curl https://YOUR_VERCEL_URL/metrics
curl https://YOUR_VERCEL_URL/sites
curl https://YOUR_VERCEL_URL/report.txt

# 3. Endpoint Direction Contract

/health — confirms service is live.

/run-daily — triggers a production batch.

/run-now — builds one asset from a keyword/niche payload.

/sites — lists generated assets.

/metrics — shows total, published, rejected, visible, paused, and next queue fields where implemented.

/report — returns JSON report.

/report.txt — returns director-readable text report.

/control/stop — pauses production.

/control/start — resumes production.

# 4. Accounting Team Task Board

Daily revenue file: record published assets, rejected assets, active offers, lead-gen pages, digital product pages, SEO pages, and physical product pages.

Cost file: record hosting costs, model/API usage, domain/tool subscriptions, and any paid traffic or marketplace fees.

Risk file: record endpoint downtime, failed builds, rejected assets, broken links, missing reports, and manual interventions.

Opportunity file: record best-performing page categories, highest-scoring keywords, next queue candidates, and monetisation routes.

Director file: keep one concise daily summary with totals, issues, next action, and cash/risk notes.

# 5. Accounting Update Template

daily_accounting_update.md

# MindReply Daily Accounting + Operations Update
Date:
Prepared by:

## Production counters
- Total assets generated:
- Published assets:
- Rejected assets:
- Visible pages:
- New queues created:

## Revenue routes
- Lead-gen pages:
- Digital products:
- Physical product pages:
- SEO resource pages:
- Other:

## Cost + usage
- Hosting:
- API/model usage:
- Domains/tools:
- Other:

## Risks
- Failed endpoints:
- Broken pages:
- Deployment errors:
- Security concerns:

## Director summary
- What changed:
- What needs approval:
- Next action:

# 6. 72-Hour Operating Plan

## 0–24 hours

Verify WSL, Docker, local service, and Vercel endpoints.

Run first production batch and inspect generated pages.

Create first accounting update using /metrics and /report.txt output.

Pause expansion until endpoint contract passes.

## 24–48 hours

Connect external publishing path and confirm public URL output.

Separate asset types into revenue route categories.

Track produced/rejected ratio and identify weak keyword categories.

Add director-facing daily accounting report file.

## 48–72 hours

Enable scheduled production only after stable endpoint checks.

Create weekly accounting rollup from daily update files.

Prepare scale plan for agent teams through verified queues, not blind parallel loops.

Keep Codex limited to code/planning and use local model/generator for heavy content.

# 7. Escalation Rules

If /health fails: stop production and repair runtime before running /run-daily.

If /metrics fails: do not rely on accounting totals; inspect logs/state manually.

If /report.txt fails: create manual director report before further publishing.

If generated pages are broken: pause publishing and inspect /sites output.

If Codex/API limits occur: stop loops and route heavy generation to local model or existing generator.

# 8. Director Note

This file is ready for the accounting team. I cannot run a background task or keep updating this file after this response from inside this chat. To keep the team updated automatically, connect the deployed /metrics and /report.txt endpoints to your chosen scheduler or workflow tool, then append outputs to this file or a shared OneDrive/SharePoint file.